OPS.PREDEV

Pre-Development Operations System

Tech 4 Humanity Pty Ltd  |  ABN 70 666 271 272

Version 1.0  |  April 2026

SYSTEM DESIGN — AWAITING APPROVAL

# 1. Purpose and Problem Statement

At 50+ concurrent businesses across 7 groups, pre-development work is continuously generated across pillars: MCP infrastructure, job/role engines, research IP, agentic builds, and product launches. This creates a critical operational gap:

- Work items are captured in ad-hoc formats (The Pen commits, verbal notes, bridge errors, Lambda failures, Vercel deploy states)

- No single queryable record of what is blocked, what is ready, and what unblocks what

- Manual review cycles create founder bottlenecks — items either stall or are lost

- No automated promotion path from 'pre-dev holding' to 'in-queue execution'

The ops.predev system replaces both The Pen and WIP as separate concepts with a single Supabase-backed, agent-queryable, auto-promoting pre-development operations layer.

CORE PRINCIPLE Pre-dev is not a parking lot. It is a dependency-aware queue with automated unblocking and promotion into ops_work_queue.

# 2. Conceptual Model

## 2.1 Item Types

All pre-dev work is one of two types. The distinction is purely about origin and intent — both resolve to the same schema and flow.

| Type | Old name | Meaning | Typical origin |
| --- | --- | --- | --- |
| wip | WIP | Anything in progress at any granularity. Raw idea to half-built Lambda. | Manual, bridge error, Lambda fail, agent output |
| pen | The Pen | Holding intentionally — waiting for another piece of the build to land before proceeding. | Commit receipt, deploy state, dependency on external party |

## 2.2 Status Lifecycle

| Status | Meaning | Transitions to |
| --- | --- | --- |
| parked | Acknowledged, not yet assessed. Default on insert. | blocked, ready, cancelled |
| blocked | Has explicit dependency. Cannot proceed. | ready (when blocker resolves) |
| ready | All dependencies resolved. Eligible for promotion. | promoted, cancelled |
| promoted | Inserted into ops_work_queue. Build underway. | Terminal — archived on completion |
| cancelled | Will not be built. Reason required. | Terminal |

## 2.3 Dependency Model

Each item carries:

- blocked_by[] — array of ops_predev.id values this item waits on

- unblocks[] — computed reverse: items that become eligible when this one promotes

- block_ref — free-text external ref (Lambda name, PR URL, Vercel deploy, person)

When an item transitions to promoted, a Postgres trigger fires: all items where blocked_by contains this id have the resolved id removed. If blocked_by becomes empty, status auto-advances to ready.

# 3. Architecture

## 3.1 Component Overview

| Component | Type | Role |
| --- | --- | --- |
| ops_predev | Supabase table | Single source of truth for all pre-dev items |
| predev_unblock_trigger | Postgres trigger fn | On status=promoted: removes id from blocked_by of dependents; promotes newly unblocked |
| v_predev_ready | Supabase view | All items with status=ready ordered by priority, pillar, age |
| predev-ingest Lambda | AWS Lambda (Node) | Writes rows from The Pen commits, bridge errors, Lambda failures |
| predev-promote Lambda | AWS Lambda (Node) | Moves item to ops_work_queue, flips status=promoted, fires trigger |
| The Pen /api/ingest | Vercel edge fn | Receives commit webhooks, calls predev-ingest Lambda |
| Command Centre /predev | React page | Dependency-aware UI: blocked tree, ready queue, promote button |

## 3.2 Signal Sources

Items enter ops_predev automatically from:

- The Pen commits — github-actions webhook to /api/ingest on every push

- Bridge errors — troy-ec2-manager, troy-sql-executor failures write parked rows

- Lambda registry — ACTIVE lambdas with invocation_count=0 after 7 days auto-insert as wip/parked

- ops_work_queue failures — jobs that error and cannot retry become predev rows

- Manual insert — Command Centre UI or direct SQL

# 4. Database Schema

## 4.1 ops_predev table

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK | gen_random_uuid() |
| title | text NOT NULL | One-line description |
| item_type | text NOT NULL | wip ¦ pen |
| status | text NOT NULL | parked ¦ blocked ¦ ready ¦ promoted ¦ cancelled. Default: parked |
| priority | int NOT NULL | 1 (highest) - 5 (lowest). Default: 3 |
| pillar | text | 01_MCP ¦ 02_JOBS ¦ 04_RESEARCH ¦ 03_BUSINESS ¦ 05_PERSONAL |
| business_key | text | T4H ¦ CONSENTX ¦ HOLOORG ¦ WORKFAMILYAI etc |
| source_type | text | pen ¦ wip ¦ lambda ¦ bridge ¦ agent ¦ manual |
| source_ref | text | Commit SHA, Lambda name, queue ID, error ID etc |
| blocked_by | uuid[] | Array of ops_predev.id. Empty = not blocked. |
| block_ref | text | Human-readable block description (external deps) |
| promote_to | text | Lambda fn name to enqueue when promoting. Nullable. |
| auto_promote | bool | If true: auto-enqueue when status flips to ready. Default: false |
| promoted_queue_id | uuid | FK to ops_work_queue.id on promotion |
| notes | text | Free text context, links, next action |
| is_rd | bool | R&D eligible flag for RDTI. Default: false |
| project_code | text | R&D project code if is_rd=true |
| cancelled_reason | text | Required when status=cancelled |
| created_at | timestamptz | now() |
| updated_at | timestamptz | now() — auto-updated via trigger |

# 5. DDL — ops_predev

-- Table

CREATE TABLE IF NOT EXISTS public.ops_predev (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

title         text NOT NULL,

item_type     text NOT NULL CHECK (item_type IN ('wip','pen')),

status        text NOT NULL DEFAULT 'parked'

CHECK (status IN ('parked','blocked','ready','promoted','cancelled')),

priority      int NOT NULL DEFAULT 3 CHECK (priority BETWEEN 1 AND 5),

pillar        text,

business_key  text,

source_type   text DEFAULT 'manual',

source_ref    text,

blocked_by    uuid[] DEFAULT '{}',

block_ref     text,

promote_to    text,

auto_promote  boolean NOT NULL DEFAULT false,

promoted_queue_id uuid,

notes         text,

is_rd         boolean NOT NULL DEFAULT false,

project_code  text,

cancelled_reason text,

created_at    timestamptz NOT NULL DEFAULT now(),

updated_at    timestamptz NOT NULL DEFAULT now()

);

-- Indexes

CREATE INDEX ON public.ops_predev (status);

CREATE INDEX ON public.ops_predev (pillar);

CREATE INDEX ON public.ops_predev (business_key);

CREATE INDEX ON public.ops_predev (priority DESC);

CREATE INDEX ON public.ops_predev USING GIN (blocked_by);

-- updated_at trigger

CREATE OR REPLACE FUNCTION public.set_updated_at()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN NEW.updated_at = now(); RETURN NEW; END; $$;

CREATE TRIGGER predev_updated_at BEFORE UPDATE ON public.ops_predev

FOR EACH ROW EXECUTE FUNCTION public.set_updated_at();

-- Unblock trigger: fires when status flips to promoted

CREATE OR REPLACE FUNCTION public.predev_unblock()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN

IF NEW.status = 'promoted' AND OLD.status != 'promoted' THEN

UPDATE public.ops_predev

SET blocked_by = array_remove(blocked_by, NEW.id)

WHERE NEW.id = ANY(blocked_by);

UPDATE public.ops_predev

SET status = 'ready'

WHERE blocked_by = '{}' AND status = 'blocked';

END IF;

RETURN NEW;

END; $$;

CREATE TRIGGER predev_unblock_trigger

AFTER UPDATE ON public.ops_predev

FOR EACH ROW EXECUTE FUNCTION public.predev_unblock();

-- View: ready queue

CREATE OR REPLACE VIEW public.v_predev_ready AS

SELECT * FROM public.ops_predev

WHERE status = 'ready'

ORDER BY priority ASC, created_at ASC;

# 6. Lambda — predev-ingest

## 6.1 Handler contract

Function name: predev-ingest

Runtime: Node 20.x  |  Memory: 256MB  |  Timeout: 15s

Payload (POST body or Lambda event)

{

"title":        "string — required",

"item_type":    "wip | pen",

"source_type":  "pen | bridge | lambda | agent | manual",

"source_ref":   "string — commit SHA, fn name, etc",

"pillar":       "01_MCP | 02_JOBS | 04_RESEARCH | ...",

"business_key": "T4H | HOLOORG | ...",

"priority":     "1-5 integer, default 3",

"blocked_by":   "[] uuid array",

"block_ref":    "string — human readable block",

"promote_to":   "lambda fn name | null",

"auto_promote": "boolean",

"notes":        "string",

"is_rd":        "boolean"

}

Response

{ "ok": true, "id": "<uuid>", "status": "parked" }

Idempotency

Deduplicates on source_ref + source_type. If row exists with same source_ref and status != promoted|cancelled, returns existing id without insert.

## 6.2 Node.js source

const { createClient } = require('@supabase/supabase-js');

const sb = createClient(

process.env.SUPABASE_URL,

process.env.SUPABASE_SERVICE_KEY

);

exports.handler = async (event) => {

const body = typeof event.body === 'string'

? JSON.parse(event.body) : event;

const { title, item_type='wip', source_type='manual',

source_ref, pillar, business_key, priority=3,

blocked_by=[], block_ref, promote_to,

auto_promote=false, notes, is_rd=false } = body;

if (!title) return { statusCode: 400,

body: JSON.stringify({ ok:false, error:'title required' }) };

// Idempotency check

if (source_ref) {

const { data } = await sb.from('ops_predev')

.select('id,status').eq('source_ref', source_ref)

.eq('source_type', source_type).limit(1);

if (data?.length && !['promoted','cancelled'].includes(data[0].status))

return { statusCode: 200,

body: JSON.stringify({ ok:true, id:data[0].id, existing:true }) };

}

const status = blocked_by?.length ? 'blocked' : 'parked';

const { data, error } = await sb.from('ops_predev').insert({

title, item_type, status, priority, pillar, business_key,

source_type, source_ref, blocked_by, block_ref,

promote_to, auto_promote, notes, is_rd

}).select('id,status').single();

if (error) return { statusCode: 500,

body: JSON.stringify({ ok:false, error: error.message }) };

return { statusCode: 200,

body: JSON.stringify({ ok:true, id:data.id, status:data.status }) };

};

# 7. Lambda — predev-promote

## 7.1 Contract

{

"id":          "uuid — ops_predev.id — required",

"promote_to":  "lambda fn name — overrides row value if set",

"payload":     "additional payload to merge into work queue job",

"force":       "boolean — promote even if status != ready"

}

Response

{ "ok": true, "predev_id": "<uuid>", "queue_id": "<uuid>",

"fn": "<lambda name>", "status": "promoted" }

## 7.2 Node.js source

exports.handler = async (event) => {

const { id, promote_to, payload={}, force=false } = ...event;

const { data: item } = await sb.from('ops_predev')

.select('*').eq('id', id).single();

if (!item) return err(404, 'not found');

if (!force && item.status !== 'ready') return err(409,

`status is ${item.status}, not ready`);

const fn = promote_to || item.promote_to;

let queue_id = null;

if (fn) {

const { data: qrow } = await sb.from('agent_work_queue').insert({

queue_key: 'predev',

business_key: item.business_key || 'T4H',

job_type: fn,

job_status: 'pending',

priority: item.priority,

payload: { ...payload, predev_id: id, title: item.title }

}).select('id').single();

queue_id = qrow?.id;

}

await sb.from('ops_predev').update({

status: 'promoted',

promoted_queue_id: queue_id

}).eq('id', id);

// Trigger fires in DB — unblocks dependents automatically

return { ok:true, predev_id:id, queue_id, fn, status:'promoted' };

};

# 8. The Pen — /api/ingest Edge Function

Deployed to the-pen.vercel.app. Receives GitHub push webhooks and writes ops_predev rows via predev-ingest Lambda.

## 8.1 Vercel edge function

// /api/ingest.js

export const config = { runtime: 'edge' };

export default async function handler(req) {

if (req.method !== 'POST') return new Response('Method not allowed', {status:405});

const sig = req.headers.get('x-hub-signature-256');

// Validate GITHUB_WEBHOOK_SECRET here in production

const body = await req.json();

const commit = body.head_commit;

if (!commit) return new Response('No commit', {status:200});

const resp = await fetch(process.env.PREDEV_INGEST_URL, {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({

title: commit.message.split('\n')[0].slice(0,200),

item_type: 'pen',

source_type: 'pen',

source_ref: commit.id,

notes: `Repo: ${body.repository?.full_name} | ${commit.url}`,

})

});

const result = await resp.json();

return new Response(JSON.stringify({

ok: true, predev_id: result.id, commit: commit.id

}), { headers: { 'Content-Type': 'application/json' } });

}

## 8.2 GitHub webhook config

| Setting | Value |
| --- | --- |
| Payload URL | https://the-pen.vercel.app/api/ingest |
| Content type | application/json |
| Secret | GITHUB_WEBHOOK_SECRET env var |
| Events | push only |
| Active | Yes |

# 9. Environment Variables

| Variable | Where | Value |
| --- | --- | --- |
| SUPABASE_URL | predev-ingest Lambda, predev-promote Lambda | https://lzfgigiyqpuuxslsygjt.supabase.co |
| SUPABASE_SERVICE_KEY | predev-ingest Lambda, predev-promote Lambda | eyJhbG... (service role key) |
| PREDEV_INGEST_URL | The Pen Vercel | https://<lambda-api-gw>/lambda/invoke?fn=predev-ingest |
| GITHUB_WEBHOOK_SECRET | The Pen Vercel | Generate: openssl rand -hex 32 |
| AWS_ACCESS_KEY_ID | t4h-remote-mcp-server Vercel | Required for aws_lambda_inspect fix |
| AWS_SECRET_ACCESS_KEY | t4h-remote-mcp-server Vercel | Required for aws_lambda_inspect fix |
| AWS_REGION | t4h-remote-mcp-server Vercel | ap-southeast-2 |
| GITHUB_TOKEN | t4h-remote-mcp-server Vercel | github_pat_11AO5POAQ0... (primary PAT) |

# 10. Command Centre — /predev Route

New page in mcp-command-centre (TML-4PM/mcp-command-centre). React component. Queries v_predev_ready and ops_predev via bridge.

## 10.1 Three-panel layout

| Panel | Query | Actions |
| --- | --- | --- |
| Blocked tree | ops_predev WHERE status=blocked ORDER BY priority | View dependency chain — show what needs to resolve first |
| Ready queue | v_predev_ready (status=ready, ordered by priority+age) | Promote button — calls predev-promote Lambda |
| Parked / backlog | ops_predev WHERE status=parked ORDER BY created_at DESC | Assess button — set status, add blocked_by, set priority |

## 10.2 Promote flow

- Click Promote on any ready item

- Modal: confirm fn name (pre-filled from promote_to), optional payload merge

- POST to bridge: { fn: 'predev-promote', payload: { id, promote_to, payload } }

- DB trigger fires, dependents unblock automatically

- Row flips to promoted, queue_id recorded

- UI refreshes: item disappears from ready panel, any newly-unblocked items appear

# 11. Build Sequence

| Step | Action | Owner | Gate |
| --- | --- | --- | --- |
| 1 | Apply DDL: ops_predev table + indexes + triggers + view | Supabase MCP execute_sql | System approval received |
| 2 | Deploy predev-ingest Lambda (Node 20, 256MB) | AWS Lambda via bridge | Post step 1 |
| 3 | Deploy predev-promote Lambda (Node 20, 256MB) | AWS Lambda via bridge | Post step 1 |
| 4 | Add env vars to t4h-remote-mcp-server-clean (Vercel) | Vercel MCP | Post steps 2-3 |
| 5 | Deploy /api/ingest to The Pen (Vercel edge fn) | GitHub push to TML-4PM/the-pen | Post step 2 |
| 6 | Configure GitHub webhook on TML-4PM/the-pen | GitHub API | Post step 5 |
| 7 | Add /predev route to mcp-command-centre | GitHub push to TML-4PM/mcp-command-centre | Post steps 1-3 |
| 8 | Seed initial rows from current blocker list | predev-ingest Lambda calls | Post step 2 |
| 9 | Verify: insert test row, promote it, confirm unblock fires | Bridge invoke | Post all steps |
| 10 | System receipt to The Pen | predev-promote → ops_work_queue → receipt | Post step 9 |

# 12. System Receipt Protocol

On completion of each build step, a receipt is written. This creates the audit trail and closes the loop.

## 12.1 Receipt payload

{

"fn": "predev-ingest",

"event": "SYSTEM_RECEIPT",

"payload": {

"system": "ops.predev",

"build_step": 1,

"outcome": "ok | partial | failed",

"evidence": "table created, 3 indexes, 2 triggers, 1 view",

"next": "Deploy predev-ingest Lambda",

"timestamp": "<iso8601>"

}

}

## 12.2 Final close receipt

After step 9 verification, a single final receipt is written to The Pen commit log and ops_predev with:

- item_type: pen

- source_type: agent

- title: ops.predev v1.0 — system build complete

- status: promoted (directly — no queue needed)

- notes: links to all deployed artefacts, Lambda ARNs, Vercel URLs

# 13. Approval Gate

AWAITING APPROVAL This document represents the complete system design for ops.predev v1.0. No writes have been made to Supabase, AWS, GitHub, or Vercel. System build commences only on explicit approval.

| Item | Scope | Status |
| --- | --- | --- |
| DDL apply (ops_predev + triggers) | Supabase lzfgigiyqpuuxslsygjt — public schema | PENDING APPROVAL |
| predev-ingest Lambda deploy | AWS ap-southeast-2 | PENDING APPROVAL |
| predev-promote Lambda deploy | AWS ap-southeast-2 | PENDING APPROVAL |
| The Pen /api/ingest | Vercel the-pen project | PENDING APPROVAL |
| GitHub webhook | TML-4PM/the-pen repo | PENDING APPROVAL |
| Command Centre /predev route | TML-4PM/mcp-command-centre | PENDING APPROVAL |
| MCP server env vars (AWS + GitHub) | Vercel t4h-remote-mcp-server-clean | PENDING APPROVAL |